﻿# Drone Detection Project Status And Next Phases

Date: 2026-05-17

## Current System

The current best detector is the Hybrid Option2+Option3 smoothed system.

Option 2 is one generalist CNN trained with five audio views:

raw

highpass 150 Hz

highpass 250 Hz

bandpass 200-6000 Hz

bandpass 500-6000 Hz

Option 3 is a five-specialist CNN ensemble, one model per audio view.

The Hybrid system combines Option 3 as the sensitive detector and Option 2 as the confirmation / false-alarm guard. It also uses simple veto logic and temporal smoothing.

## What Worked Before

On synthetic/internal condition tests, the Hybrid system was strong:

Precision around 99.8%

Recall around 91.7%

F1 around 95.6%

Tank false alarms near 0%

Engine false alarms near 0%

Crowd false alarms near 0%

This was useful, but most hard negatives were synthetic tank/engine/crowd sounds.

## New Real-Noise Benchmark

We downloaded and extracted FSD50K.

Local FSD50K paths:

data/external/FSD50K/extracted/FSD50K.dev_audio/

data/external/FSD50K/extracted/FSD50K.eval_audio/

data/external/FSD50K/fsd50k_vehicle_engine_candidates.csv

FSD50K real negative labels used:

Engine

Engine_starting

Motor_vehicle_(road)

Vehicle

Truck

Car

Car_passing_by

Bus

Motorcycle

Aircraft

Explosion

Gunshot_and_gunfire

## FSD50K Negative-Only Benchmark

This benchmark measured false alarms on real no-drone FSD50K sounds.

Results:

Option 2 false alarm: 26.33%

Option 3 false alarm: 22.23%

Hybrid false alarm: 3.28%

Hybrid + Harmonic Guard false alarm: 3.28%

Interpretation:

The Hybrid is much better than Option2 or Option3 alone for false alarms, but 3.28% is still not mission-ready.

Worst false-alarm labels for Hybrid:

Engine: 8.78%

Engine_starting: 5.37%

Car_passing_by: 4.67%

Motorcycle: 4.05%

Vehicle: 3.60%

Car: 2.82%

## FSD50K Mixed Positive Benchmark

This benchmark measured detection rate with real DADS drone mixed with real FSD50K interference.

Drone alone recall:

Option 2: 92.5%

Option 3: 97.5%

Hybrid: 85.0%

Hybrid + Harmonic Guard: 85.0%

Drone + real FSD50K interference recall:

Option 2: 37.03%

Option 3: 30.95%

Hybrid: 9.32%

Hybrid + Harmonic Guard: 9.32%

Interpretation:

The system was trained/tuned mostly on synthetic tank/engine noise. It does not generalize well to real vehicle/engine interference. The Hybrid is safe but too conservative under real interference.

## Current Diagnosis

The main problem is a synthetic-to-real gap.

The detector learned synthetic tank/engine patterns, but real FSD50K engine, vehicle, motorcycle, and car-pass sounds have different:

microphone noise

reverberation

compression artifacts

background mixtures

nonstationary pass-by behavior

real broadband clutter

unexpected harmonic structure

So the next major fix is to train a new model iteration with real FSD50K hard negatives and real FSD50K mixed positives.

## Existing Harmonic Guard

A new experimental harmonic guard exists under:

src/harmonic_guard/

results/harmonic_guard/

It is guard-only. It does not modify audio and does not train a model.

It computes:

low f0 estimate in 30-150 Hz

harmonic ladder up to 4000 Hz

harmonicity score

upper harmonic explained ratio

low-band vehicle risk score

It is diagnostically useful, but it did not improve FSD50K benchmark results yet. It needs real false-alarm tuning.

## Phase Plan

### Phase 0 - Refactor, No Training

Goal: make future model iterations easier and safer.

Tasks:

Split CNN into encode() and classify_from_latent().

Add classify_from_latent() head support.

Add --sample_rate flag to new training/evaluation scripts.

Save checkpoint metadata:

- phase name

- sample rate

- view names

- view filters

- class mapping

- training data recipe

- thresholds

Add passive latent-saving utility for clean drone data.

Do not modify old checkpoints.

Do not change live detector behavior.

Expected time: 2-4 hours.

### Phase 1 - New Generalist, Real-Noise Joint Training

Goal: train one new generalist CNN with real FSD50K noise.

Training data:

Positive:

DADS drone alone

DADS drone + FSD50K engine

DADS drone + FSD50K vehicle

DADS drone + motorcycle/car/truck/bus

optional drone + aircraft/explosion/gunfire

Negative:

FSD50K engine alone

FSD50K vehicle alone

FSD50K motorcycle/car/truck/bus alone

FSD50K aircraft/explosion/gunfire alone

original no_drone data

Training details:

One CNN, five-view random filter augmentation.

Balanced sampling.

Focal loss or class-balanced cross entropy.

Save as a new model only. Do not overwrite old models.

Gate:

FSD50K negative false alarm < 10%

clean drone recall >= 88-90%

mixed drone + FSD50K recall meaningfully above current baseline

Expected time: 3-4 hours.

### Phase 1b - Benchmark And Threshold Calibration

Goal: calibrate thresholds after Phase 1.

Benchmarks:

clean drone recall

FSD50K negative false alarm

DADS drone + FSD50K mixed recall

original synthetic tank/engine/crowd condition tests

pure noise / wind / speech / crowd false alarms

Decide whether the model should run as:

replacement generalist

second-stage confirmation model

part of a new hybrid

### Phase 2 - Add Harmonic DSP Auxiliary Input

Goal: use harmonic features without destroying drone evidence.

Architecture:

CNN latent vector + harmonic feature vector -> small classifier head

Harmonic features:

f0_hz

hps_confidence

low_band_ratio

harmonicity_score

upper_harmonic_explained_ratio

impulse_score

vehicle_risk_score

Training:

Freeze most of Phase 1 backbone.

Fine-tune upper layers / classifier head only.

Gate:

vehicle/engine FAR < 5%

clean recall does not regress

mixed recall improves or holds

Expected time: 1-2 hours.

### Phase 3 - Five-Specialist Real-Noise Ensemble

Goal: regain sensitivity with real-noise-trained specialists.

Train five CNN specialists:

raw

HPF-150

HPF-250

BPF-200-6000

BPF-500-6000

Use the same real FSD50K data recipe as Phase 1.

Rebuild hybrid:

specialists as sensitive front-end

Phase 2 generalist as false-alarm guard

temporal smoothing

harmonic risk as auxiliary guard/fusion signal

Gate:

FSD50K FAR < 5%

clean drone recall >= 92%

mixed drone + FSD50K recall >= 75%

Expected time: overnight.

### Phase 4 - Deploy And Monitor

Goal: run on real operational/site audio.

Tasks:

Save false-alarm clips.

Save missed-detection clips when known.

Log model scores and harmonic features.

Build a site-specific noise set.

No automatic retraining.

### Phase 5 - Continual Learning Fine-Tuning

Only if Phase 4 reveals recurring site-specific failures.

Tasks:

Freeze backbone.

Fine-tune upper layers using new site noise.

Use saved clean-drone latent replay buffer to avoid forgetting.

Do not full-retrain unless necessary.

### Phase 6 - 48 kHz FPV Path

Only when real FPV drone data exists.

Reason:

The current 16 kHz detector only hears up to 8 kHz. FPV drone whine may contain useful energy above 8 kHz.

Tasks:

collect FPV data at 48 kHz

add high-frequency views

design 48 kHz model path

adapt from Phase 3 checkpoint if possible

## Immediate Recommendation

Do Phase 0 first.

Then Phase 1 generalist real-noise training.

Do not train the five-specialist ensemble yet. First prove the FSD50K data recipe fixes the collapse with a faster one-model experiment.